Table 1: Resource needs for our project

| **Deliverable** | | Resource name | Amount of resource required in (hours) or (number of items) | Cost |
| --- | --- | --- | --- | --- |
| Tasks | Description |
| Each Iteration | Rent per week | Office Room | $250 per week for a total of 15 weeks | 15 weeks X 250 = $3750 |
| 1.0 | Stakeholder Register | Agile Team (2 members) | $32 for each hour for one person. | 4 hours x 32 = $128 x 2  = $256 |
| 1.1 | Requirements for Persona 3x | Two Laptops | $2000 for each Laptop. | 2 devices = $4000 |
| 1.2 | Designing for Persona 3x | Two Team Members | $35 for each hour a day for members. | 5 hours x 2 members = 10 hours x 35 = $350 |
| 1.3 | Interviews people | CEO | $40 for each hour. | 2 hours x 40 = $80 |
| 2.0 | Planning for the project | Sponsored people.(3 members) | $25 for each hour for one person. | 2 hours x 25 = 50 x 3 = $150 |
| 3.0 | Design a website | Laptops or PC | $500 for each laptop. | 2 x $500 = $1000 |
| 3.1 | Developers | PC and laptops | $400 for PC. | $400 |
| 3.2 | Manual User Testing | Website Testing | $500 for testing. | $500 |
| **Total** |  |  |  | **$ 10,486 NZ** |

Reference: Excelonist (n.d.) *PM template*. htttp://www.Excelonist.com.